Iteration 2 Penetration Testing Plan

Team: TA07

Objectives:

The objective of this penetration test is to evaluate potential security vulnerabilities within the system that may be exploited by malicious users. The test is designed to ensure that key modules developed in Iteration 2 are secure before deployment. Specifically, it aims to:

Identify common vulnerabilities such as Cross-Site Scripting (XSS), Cross-Site Request Forgery (CSRF), and input validation bypasses within user interaction components (e.g., Story Viewer, Teen Toolkit, and Game Framework);

Assess the reliability and safety of external resources and open datasets used in the system, and detect any misuse of external links for phishing or malicious redirects;

Verify that, even without collecting personal data, the system follows fundamental secure content delivery practices;

Provide actionable findings for risk evaluation and guide mitigation strategies for future iterations.

This test serves not only as a security checkpoint but also as a practical step toward building trust and securing the learning environment for children and teens.

Scope:

The scope of this penetration test focuses on the following functional modules and system interfaces:

Story Viewer Module:

All child-facing content rendering areas (text, images);

Emphasis on XSS injection, script execution, and content-based attack vectors.

Cyber Safety Toolkit Module:

Simulated exercises involving user input (e.g., identifying fake links);

External content and resource validation (e.g., news articles, guides);

Check whether all external links use HTTPS and are trustworthy.

Game Framework Module:

Player interaction pathways (e.g., branching narratives, decision-making);

Validation of user input and response handling to detect logic bypasses or injections.

System-wide Components:

Security headers in HTTP responses (e.g., X-Frame-Options, Content-Security-Policy);

Error handling and information exposure through responses;

Input validation across all front-end interfaces.

Risk Definition and Severity

| Severity | Description | Example |
| --- | --- | --- |
| High | The vulnerability can be remotely exploited and may lead to data leakage, service disruption, or unauthorized access. Immediate remediation required. | Executable XSS or open redirect leading to phishing attacks |
| Medium | The vulnerability requires specific conditions to be exploited and poses moderate user impact. Recommended to fix within short-term roadmap. | CSRF vulnerabilities or unvalidated external links |
| Low | Limited system impact or misconfigurations that should be addressed in the long term. | Missing security headers or verbose error messages |
| Informational | Does not pose direct risk but highlights best-practice improvements. | Resource path exposure or version disclosure |

Methods and Tools:

This penetration test will combine manual testing, automated scanning, and code analysis to detect vulnerabilities. The following methods and tools will be employed:

| Method | Tool | Description |
| --- | --- | --- |
| Static Analysis | ESLint, Bandit, SonarQube | Review source code to detect hardcoded vulnerabilities, unsafe functions, and insecure logic. |
| Dynamic Analysis | OWASP ZAP, Burp Suite. | Intercept requests/responses, perform injection attacks, scan for XSS/CSRF, and test input validation. |
| Manual Testing | Browser Developer Tools, Custom payloads | Simulate input bypass, fuzzing, malicious URL injection, and logic manipulation manually. |
| Security Headers Check | securityheaders.com, curl | Validate response headers for missing protection (e.g., X-Frame-Options, CSP, HSTS). |
| Link Verification | LinkChecker, SSL Labs | Check external URLs for HTTPS usage, redirect safety, and certificate validity.. |

Test Plan Table:

| Test ID | Component | Risk Type | Attack Vector | Expected Outcome | Tool/Method |
| --- | --- | --- | --- | --- | --- |
| PT-01 | Story Viewer | XSS | <script>alert(1)</script> in story text | Input should be sanitized, script not executed | OWASP ZAP, manual injection |
| PT-02 | Toolkit Links | Open Redirect / Insecure Link | Replace links with http://fake-site.com | Link should not be accepted or redirected insecurely | Browser + SSL Labs |
| PT-03 | Game Choices | Input Bypass | Inject special characters like ../ or @{} | Input rejected or safely handled | Manual fuzz testing |
| PT-04 | All PagesAll Pages | Missing Security Headers | Check for X-Frame-Options, CSP, etc. | Headers present in HTTP response | securityheaders.com |
| PT-05 | Toolkit Inputs | CSRF | Submit form without valid token | Request should be blocked or ignored | OWASP ZAP |
| PT-06 | Game Module | Logic Abuse | Skip scenes or reuse old URLs | App should validate user progress properly | Manual path manipulation |
| PT-07 | External Dataset | Data Injection | Use malformed .csv in local test | System should validate and reject invalid data | Manual test + CSV validator |

Limitations and Deliverables:

Assumptions & Limitations:

- All tests are conducted in a development or staging environment;

- No real user data is processed or exposed during testing;

- Denial of Service (DoS) and stress testing are out of scope to avoid disruption;

- Some third-party resources (e.g., Kaggle datasets) are assumed to be secure and not tested at the source.

Deliverables:

The output of the penetration testing process will include:

- Vulnerability Report with severity ratings and risk assessments;

- Screenshots or logs showing proof-of-concept (where applicable);

- Mitigation Recommendations based on OWASP Top 10 and testing results;

- Updated Security Plan Appendix, referencing test evidence;

- Test Scripts or Payload Samples (optional, if custom tests were used).